# X-IDS Project — One-Page Summary

Author: Md Anas Biswas  |  Date: May 2026  |  Stage: End of experimental phase

## What was delivered

An end-to-end explainable intrusion detection framework demonstrating five novel contributions, validated on two benchmark datasets (NSL-KDD and CIC-IDS2017), with reproducible code and paper-ready tables.

## Numerical headlines

| Claim | Evidence |
| --- | --- |
| Calibration reduces ECE by 47-98% across datasets | NSL-KDD: 67-98%; CIC-IDS2017: 47-91% |
| DNN explanations are most stable | Jaccard 0.86-0.92 vs trees 0.55-0.70 |
| Tree-DNN ranking disagreement is architectural | Trees converge on src_bytes (NSL) and Destination Port (CIC); DNN diverges |
| Rare classes amplify SHAP sign disagreement | Sign agreement drops from 0.96 → 0.78 for R2L/U2R |
| SCTS-v2 stratifies prediction accuracy | Top vs bottom quartile gap: 36-57 percentage points |
| Conformal coverage matches nominal levels | 94.9-97.3% at α=0.05; 80.0-82.8% at α=0.20 |
| LLM alert quality tracks trust score | Faithfulness 4.02 → 5.00 from low to high SCTS quartile |

## Deliverable contents

- 15-16 Jupyter notebooks covering preprocessing → training → calibration → SHAP → stability → SCTS-v2 → LLM alerts → final evaluation → baselines

- 8 paper-ready tables + 1 summary figure

- 386 LLM-generated alerts with judge scores (Faithfulness/Coherence/Actionability)

- GitHub repository with full version control: github.com/anasbiswas1/xids-research

## What is not yet done

| Item | Plan |
| --- | --- |
| Engelen WTMC-2021 corrections on CIC-IDS2017 | Future iteration; rerun affected results |
| GPT-4o validation of alerts | During paper writing phase (~100 samples, ~$1) |
| UNSW-NB15 dataset | Planned for future work |
| CICIoT-2023 dataset | Planned for future work |
| Full paper draft | Next phase (~2-3 weeks) |

## Key methodology decisions

- SMOTE adopted as canonical 5-class imbalance handler (validated via Notebook 02b ablation)

- Per-class isotonic regression for calibration (won over Platt scaling and temperature scaling)

- Geometric mean for combining SCTS-v2 components — punishes weak components

- CIC-IDS2017 200K subsample chosen for computational tractability while preserving rare classes

## Status

Experimental foundation: publishable. The bottleneck from here is writing.